|  | TECHNICAL ASSIGNMENT (SERVICES) |
| --- | --- |

| Title of the Technical Assignment for the procurement of services: | PINCH analysis and revision of instrumentation for energy consumption balancing |
| --- | --- |
| Client (Block/Function): | HIP-Petrohemija |

C O N T E N T S

1.	TECHNICAL ASSIGNMENT CLASSIFICATION	2

2.	SUBJECT OF THE TECHNICAL ASSIGNMENT AND LOCATION	2

3.	DESCRIPTION OF THE EXISTING STATE	2

4.	GENERAL PROVISIONS	3

5.	SCOPE OF SERVICES AND TECHNICAL DESCRIPTION	3

6.	TECHNICAL REQUIREMENTS	5

7.	CLIENT'S RIGHTS, OBLIGATIONS, AND RESPONSIBILITIES	6

8.	CONTRACTOR'S RIGHTS, OBLIGATIONS, AND RESPONSIBILITIES	6

9.	BASIS FOR THE SERVICE COMMENCEMENT	7

10.	SERVICE COMPLETION DEADLINE AND SCHEDULE	7

11.	SERVICE QUALITY REQUIREMENTS AND METHOD OF QUALITY CONTROL	7

12.	REPORTING	7

13.	SERVICE ACCEPTANCE	7

14.	WARRANTY PERIOD	8

15.	TECHNICAL QUALIFICATION CRITERIA	8

16.	PRICE – BILL OF QUANTITIES FOR MATERIALS AND WORK	9

17.	HSE	9

18.	APPROVAL OF THE TECHNICAL ASSIGNMENT	9

19.	ADDITIONAL NOTES	10

20.	APPENDICES	10

21.	APPROVERS – DiNIS	10

- TECHNICAL ASSIGNMENT CLASSIFICATION

| The Technical Assignment involves the procurement of a service with an IT component | No |
| --- | --- |

1.5 Technical Assignment for the service of engagement of expert supervision

| 1.4 Technical Assignment for consulting/engineering service |  |
| --- | --- |
| The Client is in possession of certain technical documentation: | Yes (see Paragraph 3) |
| The service under the Technical Assignment shall be carried out in accordance with the following principle: | A set of services (lump sum). |

- SUBJECT OF THE TECHNICAL ASSIGNMENT AND LOCATION

The subject of technical assignment encompasses two distinct phases:

Phase 1:

The complete inspection of metrological and instrumental equipment for collecting, recording and processing the parameters of energy resource utilization in Clients facilities. This phase must also include the development of technical proposals to improve the energy balancing, define operative ranges and target values of measured parameters.

Phase 2:

The identification and development of technical proposals which have potential to increase energy efficiency and reduce CO2 emissions in Clients facilities. The technical proposals in this phase must be developed with the PINCH method and SELOOP analysis, while accounting for the technological limitations of the existing equipment and production processes.

The location of work is defined according to the phases, as follows:

Phase 1:

Petrochemical facility in Pančevo 26000, Street Spoljnostarčevačka 82, Republic of Serbia.

Synthetic rubber plant in Zrenjanin 23000, Street Elemirski drum BB, Republic of Serbia.

Phase 2:

Synthetic rubber plant in Zrenjanin 23000, Street Elemirski drum BB, Republic of Serbia.

- DESCRIPTION OF THE EXISTING STATE

The energy consumption in petrochemical plant (HIPP) located in Pančevo 26000, Spoljnostarčevačka 82, is tracked and monitored across 5 organizational units:

- Ethylene plant

- Polyethylene plant (consists of LDPE and HDPE facilities)

- Utility plant

- Waste water treatment plant and

- Administration and support

The energy consumption in synthetic rubber plant (FSK) located in Zrenjanin 23000, Elemirski drum BB, is tracked and monitored across 6 organizational units:

- Butadiene extraction (EXBD)

- Methyl Tertiary Butyl Ether production (MTBE)

- Styrene-Butadiene Rubber production and packaging (SBR)

- Utility plant

- Waste water treatment facility and

- Administration and support

The layouts of facilities and sections in HIPP and FSK are given in Annex 01 and Annex 02 of this document, respectively.

Types of energy resources used in HIPP and FSK are outlined as follows:

- Electrical energy (35 kV, 20 kV, 6 kV, 0,69 kV and 0,4 kV)

- Natural gas

- Fuels from Clients production facilities (fuel gas, pyrolytic oil, raffinate 2, off spec gas, …)

- Steam (high, medium and low pressure)

- Cooling water

- Technical water (boiler feed water, demineralized water, decarbonized water, raw water, …)

- Compressed air (instrumentation and plant air)

Annex 03 enlists all types of energy according to their users, producers and properties.

| Prior to submitting the bid, the Bidder shall visit the location where the service is to be delivered and present, along with the tender documentation, a site visit confirmation, signed by the responsible person of the Client: | Yes |
| --- | --- |

- GENERAL PROVISIONS

This study will be performed from the home office of Service Provider. Personal visits to Serbia are required for Kick-off meeting, HIPP visit, FSK visit, instrumental survey and the final meeting. Therefore, Service Provider must comply with all laws, by-laws, and regulations of its home office location. During visits to the HIPP and FSK, all laws by-laws, and regulations of the Republic of Serbia shall apply.

Confidential data mentioned in paragraph 5 will be exchanged through the secure portal based on signed Non-Disclosure Agreement between Client and Service Provider.

- SCOPE OF SERVICES AND TECHNICAL DESCRIPTION

Phase 1: The complete inspection of metrological and instrumental equipment for collecting, recording and processing the parameters of energy resource utilization in Clients facilities.

- Analysis of Technical Documentation

- Collection and analysis of all relevant technical documents (P&ID diagrams, block diagrams, schematics, equipment datasheets, operational instructions and plant layouts).

- Cross-checking documentation against actual plant layout and installed equipment.

- Identification of discrepancies, outdated information, or missing instrumentation details.

- Preparation of a measurement map and an instrumental survey plan.

- Coordination of a visit to the HIPP and FSK sites, with the Client.

- Preparation of a report containing a plan for carrying out instrumental measurements.

- Assessment of Installed Measuring Equipment

- Inspection of physical installation of measuring devices against engineering standards.

- Verification of calibration and alignment with process requirements.

- Cross-checking the operational parameters under normal and stress conditions with operational instructions.

- Preparation of a report of the installed measuring equipment, in accordance with Annex 04

- Definition of Installation Priorities for Energy Balancing

- Identification of critical process areas requiring immediate instrumentation.

- Ranking the equipment needs based on safety, energy consumption, compliance, and production impact.

- Development of phased installation plan aligned with operational schedules.

- Preparation of a report of identified instrumentation priorities.

- Cost Estimation

- Collecting vendor quotations for required measuring equipment.

- Estimation of installation labour and commissioning costs.

- Allocation of costs per phase of implementation.

- Preparation of financial risk assessment and contingency budget.

- Methodology Development

- Define calculation methods for production and energy flow parameters.

- Form the list of all relevant parameters required for energy balancing.

- Define proposition for the implementation of software tools and required infrastructure for automated data collection and analysis.

- Determination of Technological Parameters

- Identification of key process variables (temperature, pressure, flow, etc.).

- Analysis of the influence of key process parameters on energy consumption and production efficiency.

Phase 2: The identification and development of technical proposals which have potential to increase energy efficiency and reduce CO2 emissions based on the PINCH method and SELOOP analysis.

- Obtaining the additional information needed for PINCH and SELOOP analysis

- Carrying out additional instrumental measurements using stationary (standard) and portable specialized measuring instruments on FSK site.

- Verification of measured data with the Client.

- Computer modelling of the existing heat exchange circuit, made for the current coordinated operating mode, using specialized software (Aspen Hysys or analogues).

- Determination of the heat content of process flows, determination of the physical and chemical properties of process flows.

- Preparation of the report describing the production operating mode at the time of the survey, containing current data on flow rates and temperatures, as well as all other technological parameters necessary and sufficient for the development of measures to increase energy efficiency and reduce CO2 emissions.

- Development of measures to increase the energy efficiency of the surveyed units

- Determination of the current values of the energy-saving potential of the production being surveyed for a technically achievable level of energy consumption reduction.

- Development of measures to increase energy efficiency and reduce CO2 emissions using the Pinch method and SELOOP analysis, considering the technological limitations of existing production.

- Checking the performance of the proposed solutions and the achieved effect for the measures, considering the technological limitations of the existing production, by computer modelling using specialized software (Aspen Hysys or analogues).

- Stage report describing the developed measures, including layout diagrams of the changed sections, computer models, indicators of the achieved effects in reducing energy consumption, questionnaires for new heat exchange equipment (if it is necessary to install it for the implementation of the measures).

- Economic justification of the proposed solutions

- Feasibility study for each developed measure, considering the Clients’ planning prerequisites, including calculation of economic parameters (NPV, IRR, DPP, PI) in an Excel model.

- Calculations of energy savings in m3, tons, GJ, MWh and net result in GJ per ton of raw materials for each proposed measure.

- Reasonable cost assessment of the proposed measures, including terms of reference for the proposed measures and commercial proposals received by the Contractor from suppliers during their cost assessment. In the absence of commercial proposals, for assessing the cost of measures calculations based on analogous objects are allowed.

- Formation of a final report, including the results of previous stages of the services provided.

- Cost proposals received from potential suppliers and vendors.

- TECHNICAL REQUIREMENTS

The final report must, at the least, include the following information:

- Summary

- Overview of objectives, methodology, and key findings.

- Summary of proposed efficiency measures and expected impact.

- Introduction

- Scope of work, client facilities covered (HIPP and FSK sites).

- Purpose of the inspection and analysis.

- Analysis of Technical Documentation.

- Review of P&ID diagrams, block diagrams, schematics, datasheets, and layouts.

- Identification of discrepancies and preparation of measurement maps.

- Assessment of Installed Measuring Equipment

- Inspection results and operational accuracy.

- Updated documentation and baseline diagrams.

- Instrumentation Priorities for Energy Balancing.

- Critical process areas identified.

- Ranked list of equipment needs and phased installation plan.

- Vendor quotations, installation and commissioning costs.

- Contingency budget and financial risk analysis.

- Updated Instrumentation Plan

- Integration of new requirements.

- Alignment with production schedules and maintenance windows.

- Defined calculation methods for production and energy flows.

- Standardized reporting formats and software tool proposals.

- Staff training plan.

- Determination of Technological Parameters

- Identification of key process variables.

- Computer modelling scenarios and optimization recommendations.

- Proposed Energy Efficiency Measures

- Developed measures using PINCH and SELOOP.

- Computer modelling validation and achieved effects.

- Layout diagrams and equipment questionnaires.

- Identification of major areas of improvement;

- Feasibility studies with NPV, IRR, DPP, PI calculations.

- Energy savings quantified in m³, tons, GJ, MWh.

- Cost assessments and supplier proposals.

- Conclusions and Recommendations

- Summary of findings from Phases 1 and 2.

Description for each potential identified improvement (measure) must be provided, including estimated economic improvement produced (both quantitative and qualitative terms, physical and monetary), estimated cost (Class V AACE) and comment on high level implementation schedule for the improvement, including estimates of the plant’s downtime needed for the solutions execution based on analogous projects.

Development of measures to reduce specific energy consumption and reduce CO2 emissions must target the efficiency value from the measures being developed is a general reduction in the specific energy consumption of FSK by 1.5 GJ/t of processed C4 fraction. The effectiveness indicators of the measures must be no worse than PI 1.4 at a discount rate of 14%.

In addition, a review meeting shall be held at Clients location in Pančevo to present and discuss the recommendations, after the report is delivered and Client has had an opportunity to review it.

- CLIENT'S RIGHTS, OBLIGATIONS, AND RESPONSIBILITIES

After signing a contract Client shall in due course provide the information required in paragraph 5, give access to both locations HIPP (Pančevo) and FSK (Zrenjanin), review the deliverables produced by Service Provider, accept them or issue itemized list of deficiencies to be rectified. Client shall promptly execute payments for the accepted deliverables according to the payment milestones.

- CONTRACTOR'S RIGHTS, OBLIGATIONS, AND RESPONSIBILITIES

  - Service Provider shall provide required service in accordance with this Technical Assignment.

  - Service Provider shall provide final report in electronic form.

  - The documentation shall be developed by the Service Provider using text software: Microsoft Word, Microsoft Excel; for the graphic part: Microsoft Visio. All electronic documents shall be in a format that allows editing, including inserted figures and diagrams. Insertion in the form of metafiles is allowed only if the source materials are attached in separate files.

  - Tabular materials in Microsoft Excel format shall be presented in an unprotected form with all calculation formulas, macros and connections preserved.

  - All documentation shall be delivered in Russian and Serbian languages.

- BASIS FOR THE SERVICE COMMENCEMENT

Expected (approximate) service start date: 01.08.2026.

The Service may commence as soon as the Service Provider receives a letter of intentions from the Client.

Data exchange shall commence as soon as the NDA agreement is signed by both parties.

- SERVICE COMPLETION DEADLINE AND SCHEDULE

All of the services in the Phase 1 shall be delivered by the due date 30.11.2026.

All of the services in the Phase 2 shall be delivered by the due date 30.06.2027.

The Service Provider must deliver, along with the Bid for the relevant service, a detailed Timeline, considering the offered or required service delivery period. The Timeline shall define the length of all activities, clearly showing their interdependence.

- SERVICE QUALITY REQUIREMENTS AND METHOD OF QUALITY CONTROL

After receiving the preliminary report Client will have 10 business days for its review and will send list of deficiencies to be rectified, if any, after which Service Provider will rectify the above deficiencies within 15 calendar days and provide final report.

The quality of the Service will be assured by alignment of intermediate materials mentioned in article 5 and final report with the involved Client employees.

The Service Provider shall provide reports on the Services performed, on the basis of which acceptance certificates are issued.

Documentation shall be executed in Russian and Serbian languages. All reporting documents shall be pre-agreed with the Client.

- REPORTING

Progress reporting in shall be structured around clear agreements on frequency, methods, and format to ensure transparency and accountability.

Reports are required on a weekly basis during active phases of work, with monthly consolidated reports prepared for management review, and immediate reporting required for any critical incidents or deviations.

The methods of reporting should include:

- written reports delivered via email and

- scheduled review meetings either in-person or virtual.

Urgent issues must be reported immediately, outside the normal reporting cycle.

The format of progress reports follows standardized templates that include an executive summary of progress, a comparison of completed tasks versus planned tasks, key performance indicators, identified issues and risks with mitigation actions, and a section outlining next steps and upcoming milestones.

To enhance clarity, visual aids such as charts, tables, and Gantt updates may be incorporated as per Clients request.

- SERVICE ACCEPTANCE

The final report shall be accepted once the Client confirms that the report is complete, accurate, documented, validated, and actionable, and that it aligns with both technical and financial requirements outlined in Section 6.

- WARRANTY PERIOD

The required warranty period for the service delivered is 24 months.

The warranty period starts with the delivery and acceptance of final report, as defined with Section 6 in terms of content, and with Section 13 in terms of acceptance criteria.

During the warranty period, the Service Provider must eliminate all discrepancies and inconsistencies identified during the implementation of proposed measures. The Service Provider shall provide the necessary corrections of final report, at its own expense, within the time limits agreed by the parties during the warranty period.

- TECHNICAL QUALIFICATION CRITERIA

Technical Qualification Criteria (TQC) are the criteria that the Bidder must fulfil in order to gain the right to apply for the service procurement.

| No. | Technical qualification criteria | Supporting documents (proving fulfilment of TQCs) |
| --- | --- | --- |
| 1. | Availability of positive and sufficient experience in energy inspection services for the purpose of potential search and development of measures to improve energy efficiency and reduce CO2 emissions (pinch analysis*) for process units of petrochemical enterprises: at least 5 units (including mandatory experience in inspection and optimisation of pyrolysis production) for the last 3 years. * - pinch analysis means a set of works on instrumental survey of technological plants, modelling of technological plant operation modes in a specialised software product, determination of target values of energy consumption, development of projects to improve energy efficiency of heat exchange (using the pinch analysis method) with verification of their operability in the modelled plant and feasibility study of the proposed solutions. | 1. Information on the experience in performing calculations of economic efficiency of the proposed measures based on the results of the work performed. 2. Acts of work performed/services rendered on projects/contracts (without specifying commercial terms and conditions) specified in the Information on experience in execution of similar contracts. 3. Copies of pages of contracts with the name of the counterparty, subject matter of the contracts, specified in the Information on experience in performing similar contracts 4. Description of works performed directly by the bidder under each of the contracts specified in the Information on Experience in Performing Similar Contracts. 5. Copies of technical specifications for the contracts specified in the Information on experience in execution of similar contracts. |
| 2. | Availability of software necessary for work performance by the bidder | 1. Letter signed by the manager on availability of registered software for "pinch analysis" and development of models of technological installations of petrochemical enterprises. 2. Documents confirming the rights to use the software (licence, patent, registration certificate, permission to use and transfer the software right holder). In case of using own software provide a letter on the use of own developed software and a certificate of its registration. |
| 3. | The bidder shall have the necessary equipment to perform instrumental measurements during the performance of work (thermal imagers, flow meters, pyrometer, etc.). | 1. Completed form (extract from the list of main production assets) on the availability of material and technical resources for instrumental measurements with indication of their characteristics. |
| 4. | The bidder shall have at least three qualified specialists on its staff, including a process engineer, an energy engineer, a specialist in working with software for pinch analysis and modelling of processes of technological units of petrochemical enterprises. | 1. Specialist Resumes. 2. A certificate signed by the manager indicating the projects implemented by the specialists and their contributions to these projects, the deadlines for project implementation. 3. Contact details of the Customer representatives of these projects. 4. Scientific publications of specialists. |
| 5. | The bidder's specialists shall have work experience (at least five years) in the field of energy technology surveys of process units of petrochemical and oil refining enterprises (using "pinch analysis"). |  |
| 6. | 6. Availability of at least 5 scientific publications on the subject of thermal integration, performance of "pinch analysis" for the last 5 years by the bidder's specialists |  |

- PRICE – BILL OF QUANTITIES FOR MATERIALS AND WORK

| BILL OF QUANTITIES FOR MATERIALS AND WORKS / SERVICE SPECIFICATIONS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| No. | Item description | Measurement unit | Quantity | Unit price | Total |
| 1. | Phase 1: The complete inspection of metrological and instrumental equipment for collecting, recording and processing the parameters of energy resource utilization in Clients facilities. Includes: 1. Analysis of Technical Documentation 2. Assessment of Installed Measuring Equipment 3. Definition of Installation Priorities for Energy Balancing 4. Cost Estimation for Equipment Procurement 5. Methodology Development for Energy Balancing 6. Determination of Key Technological Parameters for Energy Balancing | set | 1 |  |  |
| 2. | Phase 2: The identification and development of technical proposals which have potential to increase energy efficiency and reduce CO2 emissions based on the PINCH method and SELOOP analysis. Includes: 1. Obtaining the additional information needed for PINCH and SELOOP analysis 2. Development of measures to increase the energy efficiency of the surveyed units 3. Economic justification of the proposed solutions | set | 1 |  |  |
| Total: |  |  |  |  |  |

- HSE

17.1 Determination of the HSE risk level

| No. | Services | Taxonomy code | Taxonomy description | Risk assessment (L, M, H) |
| --- | --- | --- | --- | --- |
| 1. | Report and Feasibility Study 600003965 | 511200 | Execution of Feasibility Study | L (low) |

Final HSE risk level refers to the subject of procurement as a whole: Low risk (L);

17.2 Appointment of responsible persons in the process of "Contractor Management"

Directly responsible individual (DRI) shall be: Miroslav Jović, Energy Sector Manager.

The person responsible for coordinating and controlling the enforcement of the provisions of the Agreement on Occupational Health and Safety, Environmental Protection and Fire Protection in the Company, TFU – 328 to the Contract (HSE Officer) shall be: Vladimir Stefanović, Work safety, process safety and work protections Sector Manager.

- APPROVAL OF THE TECHNICAL ASSIGNMENT

Along with the bid, the contractor shall deliver a Statement, signed and stamped by the Contractor's authorised person, on acceptance of all terms and conditions defined herein.

- ADDITIONAL NOTES

Should the Bidder identify any deficiencies in the Technical Assignment and other tender documents, it must inform thereof the contact persons indicated in the Invitation for Bids, before the expiry of the deadline for bid submissions.

- APPENDICES

Annex 01: HIPP Layout

Annex 02: FSK Layout

Annex 03: List of energy resources

Annex 04: Instrumentation survey form

- APPROVERS – DiNIS

Table – Approvers of the Technical Assignment

| Responsible persons | Name and surname |
| --- | --- |
| Technical Assignment Author | Miroslav Jović |
| Technical Directorate Director | Denis Kulenchenko |
| HSE Officer | Vladimir Stefanović |